## Slide 1: Data Provenance Tiger Team
May 27th, 2014
Johnathan Coleman - Initiative Coordinator
Lynette Elliott – Tiger Team Support
Bob Yencha – Subject Matter Expert
Ioana Singureanu – Modeling Facilitator
Kathleen Connor – Subject Matter Expert
Neelima Chennamaraja - Modeling Facilitator

## Slide 2: Agenda
Topic | Time Allotted
General Announcements | 1 minute
HL7 Project Scope Statement Update, Timeline | 1 minutes
Task Activity | 50 minutes
Next Steps/Wrap Up | 5 minutes

## Slide 3: Meeting Etiquette
Please mute your phone when you are not speaking to prevent background noise.
  All meetings are recorded.
Please do not put your phone on hold.
  Hang up and dial back in to prevent hold music.
Use the “Chat” feature to ask questions or share comments.
  Send chats to “All Participants” so they can be addressed publicly in the chat, or discussed in the meeting (as appropriate).
Click on the “chat” bubble at the top of the meeting window to send a chat.

## Slide 4
Jul- Aug ‘14
Sept- Oct ‘14
Nov- Dec ‘14
May- Jun ‘14
Milestones
HL7 Ballot (Aug 8- Sept 8)
Data Provenance
HL7 Project Scope Statement (May 18)
Consensus/ End-to-end Review
HL7
HL7 Notification of Intent to Ballot (June 29)
HL7 Initial Content Deadline (Jul .13)
HL7 WG Meeting (Sept 14-19)
HL7 Final Content Due (Aug. 3)
Data Provenance Tiger Team HL7 September 2014 Ballot
HL7 Ballot Reconciliation (Sept. 8-Nov. 21)
Today
HL7 DSTU Publication Dec. ‘14

## Slide 5: Tiger Team Timeline
Day | Date |  | 
Mon | 28-Apr | Kick off | 
Mon | 5-May | No meeting - HL7 | 
Mon | 12-May | Set-up, begin analysis | Model and example doc review, gather requirements & related materials for review
Mon | 19-May | Analysis | Requirements review
Tue | 27-May | Analysis | Address requirements
Mon | 2-Jun | Analysis | Address requirements
Mon | 9-Jun | Harmonization requests due Analysis | HL7 Harmonization Committee Schedule: Initial Proposal Deadline: Sunday, June 15, 2014, Midnight Technical review: Tuesday or Wednesday June 17-18, 2014
Mon | 16-Jun | Analysis | 
Mon | 23-Jun | Analysis | 
Mon | 30-Jun | Analysis | Final Proposal Deadline: Sunday, July 6, 2014, Midnight Harmonization Mtg: Tuesday through Friday, July 15-18, 2014
Mon | 7-Jul | Analysis/review draft ballot | 
Mon | 14-Jul | Review draft ballot | 
Mon | 21-Jul | Review draft ballot | 
Mon | 28-Jul | Final ballot review and sign-off | Next 3 days will be used to finalize pubs package
Fri | 1-Aug | Ballot Submission | 

## Slide 6: Agenda
Harmonization proposal
  Time critical
  Addresses some initial requirements on the use of CDA header elements
    How to declare aspects of provenance for whole or parts of a CDA
    Traceability of the parts as docs move across affinity domains and are de-composed, re-composed
    Support lifecycle/lifespan concepts as documents move through the HIT ecosystem

## Slide 7: Analysis Findings
The necessary structures and elements exist in the current CDA model
Identified gaps in the vocabulary(ies)
Detailed analysis and rationale are documented in “CDA Provenance Touch Points - Snapshot.pptx”

## Slide 8: Document contains excerpts of other documents
Document Informant: State HIE
Section Informant: Organization
overrides
Entry Informant: Sub-organization
overrides
Sub-organization of…
Document Author Device: Aggregation Software
Represented organization
Section Author Device: Software
Represented organization
Entry Author: Aggregation Software
Represented organization
One document that contains content from multiple related documents
Document Record Target: Patient identifiers by organization
Entry Record: Org-specific patient id
Assigning organization
Related Documents: Summary 1, Summary 2
Document Id: Summary HIE

## Slide 9: Document contains excerpt s from other documents
One document that contains excerpts from multiple related documents
Related Documents: Summary 1, Summary 2, Summary 3, Summary 4
Summary 1: Allergies
Summary 2: Results
Summary 3: Results
Summary 4: Results
Related Documents
Org A
Org B
Org C
Org D

## Slide 10: Additional provenance template …
…to indicate the source of each external entry
Related Documents: Summary 1, Summary 2, Summary 3, Summary 4
Summary 1: Allergies
Summary 2: Results
Summary 3: Results
Summary 4: Results
Related Documents
Org A
Reference/ externalDocument
Summary 1: Allergy
Summary 1: Allergy
Reference/ externalDocument
Reference/ externalDocument
Reference/ externalObservation
Reference/ externalObservation

## Slide 11: Header and Entry - Proposal
Changes in relatedDocument vocabulary
  A relatedDocument is a predecessor to the current document
  Related documents may have different relationships to the current document

## Slide 12: Header and Entry - Proposal
Value Set Extensions for x_ActRelationshipDocument
  COMP [component] - The target act (related document) is a component of the source act (current document), with no semantics regarding composition or aggregation implied
  PART [has part] - The source Act is a composite of the target Acts. The target Acts do not have an existence independent of the source Act.
    Usage Note: In UML 1.1, this is a "composition" defined as:
    "A form of aggregation with strong ownership and coincident lifetime as part of the whole. Parts with non-fixed multiplicity may be created after the composite itself, but once created they live and die with it (i.e., they share lifetimes). Such parts can also be explicitly removed before the death of the composite. Composition may be recursive.”
  XCRPT [excerpts] The source is an excerpt from the target

## Slide 13: Header and Entry Proposal (cont)
Participant: new codes for
  ParticipationType
    "Assembler or Assembly Software”
  ParticipationFunction
    “Reviewer” – intended to add more detail to ParticipationType “verifier”

## Slide 14: Data Provenance Tiger Team Next Steps
Monitor wiki for updated draft based on todays work
  Please use the comment capture form on the wiki
Requests for community input
  Submit any potential requirement not previously discussed or included in draft IG for discussion on next meeting on the wiki Requirements page
  Identify any other candidate source IGs for review
Next Meeting – Monday, June 1 @ 3:00PM ET

## Slide 15
Questions?

## Slide 16: Data Provenance Tiger Team Background Slides
The following slides are included as references and for quick access when/if needed