## Slide 1: The Patient Choice Technical Project
Pilots Working Group
February 9, 2018

## Slide 2: Call Logistics
If you are not speaking, please keep your phone on mute
Do not put your phone on hold – if you need to take a call, hang up and dial in again when finished with your other call
This meeting is being recorded
Feel free to use the “Chat” feature for questions, comments or any items you would like the moderator or participants to know

## Slide 3: Agenda
Announcements
Research Action for Health Network (REACHnet) Pilot Update
Questions and Discussion

## Slide 4: Announcements
The Pilots Working Group will meet monthly on Fridays at 11 am ET
  The next meeting will be on Friday March 9th, 2018 at 11 am ET
The HL7 FHIR Connectathon was held on Saturday-Sunday, January 27-28, 2018 in New Orleans which included the Consumer Centered Data Exchange track.
  We are currently welcoming participants to present their lessons learned during our community call

## Slide 5
Research Action for Health Network (REACHnet) Patient Choice Pilot Update

## Slide 6: REACHnet Pilot Update
HiOH Portal (for kids)
  Redirect user to HiOH or HiOH Kids according to the its age coming from backend API
    Switching tabs according to HIOH Kids
      Navigator Tab – Completed
      Consent Tab - In Progress
      Results Tab – Pending
      MyProfile Tab– Pending
    Create new theme for HIOH Kids and assignment to HIOH Kids Site – Completed
Decision Service:
  Add age based filter before prioritization filter (Testing Pending) - In Progress
LPHI Backend:
  Add business logic for calculating age of patient – Completed

## Slide 7: REACHnet Pilot Update
Consent API: Mapping HiOH kids consent template with FHIR resource contract – Paused
  Engaged new team members for support on IRB and consent needs
Tablet API: Adopt existing REST APIs to new PHI schema with multiple contacts for < 18 participants
  Data Access layer modification for new PHI schema – Completed
FHIR server setup for Contract/Consent resource
  POC for custom resource provider – In Progress
  Design approach to persist consent / contract – In Progress
Resources:
  Modify existing contact template for PHI. - In Progress

## Slide 8
Questions?

## Slide 9: Project Contact Information
OCPO-ONC Lead | Rose-Marie Nsahlai | Rose-marie.nsahlai@hhs.gov
Project Coordinator | Johnathan Coleman | jc@securityrs.com
Project Manager | Ali Khan | ali.Khan@esacinc.com
Project Support | Saurav Chowdhury | saurav.chowdhury@esacinc.com
Staff SME | Amber Patel | ayp@securityrs.com
Staff SME | Kathleen Connor | klc@securityrs.com
Staff SME | David Staggs | drs@securityrs.com
Pilot Support | Kelly Carulli Kory Mertz | Kcarulli@ainq.com Kmertz@ainq.com

## Slide 10: Thank you!