## Slide 1: The Patient Choice Technical Project
Phase 2: Basic Choice for Research Consent Use Case Working Session
December 16th, 2016

## Slide 2: Call Logistics
If you are not speaking, please keep your phone on mute
Do not put your phone on hold – if you need to take a call, hang up and dial in again when finished with your other call
This meeting is being recorded
Feel free to use the “Chat” feature for questions, comments or any items you would like the moderator or participants to know

## Slide 3: Agenda
Topic | Time Allotted
General Announcements | 5 minutes
Patient Choice Use Case Development Timeline Review User Stories | 50 minutes
Next Steps/Questions | 5 minutes

## Slide 4: General Announcements
The following Patient Choice Technical Project Use Case Development meetings have been CANCELLED due to the upcoming holidays:
  Friday, December 23rd, 2016
  Friday, December 30th, 2016
The Patient Choice Technical Project Use Case Development meeting will resume on Friday, January 6th, 2017 at 11 am ET

## Slide 5
Use Case:
Working Session

## Slide 6: Proposed Use Case & Functional Requirements Development Timeline
Week | Target Date | Working Session Tasks | Review and Provide Comments via Confluence (due Thursdays @ 12 pm ET)
1 | 11/4 | Introduce Use Case Development Process | -
2 | 11/11 | CANCELLED (VETERAN’S DAY) | -
3 | 11/18 | Introduce: In/Out of Scope, Assumptions, and User Stories | Review: In/Out of Scope, Assumptions and User Stories
4 | 11/25 | CANCELLED (THANKSGIVING) | Review: In/Out of Scope, Assumptions and User Stories
5 | 12/2 | Review: Finalized In/Out of Scope, Finalized Assumptions, Scenarios, User Stories | Review: In/Out of Scope, Assumptions and User Stories
6 | 12/9 | Review: User Stories | Review: User Stories
7 | 12/16 | Review: User Stories | Review: Pre/Post Conditions and User Stories
8 | 12/23 | CANCELLED (CHRISTMAS) | -
9 | 12/30 | CANCELLED (NEW YEAR’S) | -
10 | 1/6 | Introduce: Pre/Post Conditions Review: User Stories | Review: Pre/Post Conditions and User Stories
11 | 1/13 | Review: Pre/Post conditions and Finalized User Stories | Review: Pre/Post Conditions

## Slide 7: Proposed Use Case & Functional Requirements Development Timeline
Week | Target Date | Working Session Tasks | Review and Provide Comments via Confluence (due Thursdays @ 12 pm ET)
12 | 1/20 | Review: Finalized Pre/Post Conditions Introduce: Actors and Roles | Review: Actors and Roles
13 | 1/27 | Review: Finalized Actors and Roles Introduce: Activity Diagram and Base Flow | Review: Activity Diagram and Base Flow
14 | 2/3 | Review: Activity Diagram and Base Flow Introduce: Functional Requirements & Sequence Diagram | Review: Activity Diagram and Base Flow
15 | 2/10 | Review: Finalized Activity Diagrams, Finalized Base Flow, Functional Requirements & Sequence Diagrams Introduce: Data Requirements, and Risks & Issues | Review: Functional Requirements & Sequence Diagrams, Data Requirements, and Risks & Issues
16 | 2/17 | Review: Finalized Functional Requirements & Sequence Diagrams, Data Requirements, and Risks & Issues | Review: Data Requirements and Risks and Issues
17 | 2/24 | CANCELLED (HIMSS) | Review: Data Requirements and Risks and Issues
18 | 3/3 | Review: Finalized Data Requirements, and Finalized Risks & Issues | End to End Review

## Slide 8: Section Review
1. Review the following sections:
  Draft User Stories
Click the icon to open the
Word Document

## Slide 9
User Story Development

## Slide 10: Next Steps
Review and provide feedback to posted materials: User Stories and Scenarios sections by the following Thursday at 12pm ET
  http://confluence.siframework.org/display/PATCH/Phase+2%3A+Basic+Choice+for+Research+Consent+Use+Case+Development
Next meeting is Friday, January 6th, 2017 at 11 am ET
Reminder: All Patient Choice Announcements, Schedules, Project Materials, and Use Case will be posted on the Patient Choice Confluence page
  http://confluence.siframework.org/display/PATCH/

## Slide 11: Project Contact Information
OCPO-ONC Lead | Jeremy Maxwell | Jeremy.Maxwell@hhs.gov
Project Coordinator | Johnathan Coleman | jc@securityrs.com
Project Manager | Ali Khan | Ali.Khan@esacinc.com
Project Support | Taima Gomez | Taima.Gomez@esacinc.com
Staff SME | Kathleen Connor | klc@securityrs.com
Staff SME | David Staggs | drs@securityrs.com

## Slide 12: Thank you for joining!