## Slide 1: The Patient Choice Technical Project
Phase 2: Basic Choice for Research Consent Use Case Working Session
February 17th, 2017

## Slide 2: Call Logistics
If you are not speaking, please keep your phone on mute
Do not put your phone on hold – if you need to take a call, hang up and dial in again when finished with your other call
This meeting is being recorded
Feel free to use the “Chat” feature for questions, comments or any items you would like the moderator or participants to know

## Slide 3: Agenda
Topic | Time Allotted
General Announcements | 5 minutes
Massachusetts Institute of Technology (MIT) presentation | 50 minutes
Patient Choice Use Case Development | 10 minutes
Next Steps/Questions | 5 minutes

## Slide 4: General Announcements
The Phase 2 Use Case Development Work Group meeting on Friday, February 24th is CANCELLED due to HIMSS17.
The next Patient Choice Technical Project Use Case Development meeting will be on Friday, March 3rd, 2017 at 11 am ET

## Slide 5: Proposed Use Case & Functional Requirements Development Timeline
Week | Target Date | Working Session Tasks | Review and Provide Comments via Confluence (due Thursdays @ 12 pm ET)
14 | 2/3 | Review: Finalized Pre/Post Conditions and User Stories Review : Activity Diagrams | Review: Activity Diagrams
15 | 2/10 | Review : Activity Diagram and Finalized User Stories Introduce: Base Flows | Review: Activity Diagram and Base Flows
16 | 2/17 | Review: User Stories, Activity Diagram, and Base Flows | Review: User Stories, Activity Diagram and Base Flows
17 | 2/24 | CANCELLED (HIMSS) | Review: User Stories, Activity Diagram and Base Flow
18 | 3/3 | Review: User Stories, Activity Diagrams, Base Flows | Review: User Stories, Activity Diagrams, Base Flows
19 | 3/10 | Review: Finalized User Stories, Finalized Activity Diagrams, Finalized Base Flows Introduce: Functional Requirements & Sequence Diagrams, Data Requirements, and Risks & Issues | Review: Functional Requirements & Sequence Diagrams, Data Requirements, and Risks & Issues
20 | 3/17 | Review: Finalized Functional Requirements & Sequence Diagrams, Data Requirements, and Risks & Issues | Review: Data Requirements, and Risks & Issues
21 | 3/24 | Review: Finalized Data Requirements, and Finalized Risks & Issues | End to End Review

## Slide 6
Massachusetts Institute of Technology (MIT)

## Slide 7
Use Case:
Working Session

## Slide 8: Section Review
Review the following sections:
  User Stories
  Activity Diagrams
  Base Flows
Introduce the following Sections
  Functional Requirements
  Sequence Diagrams
Click the icon to open the
Word Document

## Slide 9: Next Steps
Review and provide feedback to posted materials: User Stories and Scenarios sections by the following Thursday at 12pm ET
  http://confluence.siframework.org/display/PATCH/Phase+2%3A+Basic+Choice+for+Research+Consent+Use+Case+Development
Next meeting is Friday, March 3rd, 2017 at 11 am ET
Reminder: All Patient Choice Announcements, Schedules, Project Materials, and Use Case will be posted on the Patient Choice Confluence page
  http://confluence.siframework.org/display/PATCH/

## Slide 10
User Story Development

## Slide 11: Project Contact Information
OCPO-ONC Lead | Jeremy Maxwell | Jeremy.Maxwell@hhs.gov
Project Coordinator | Johnathan Coleman | jc@securityrs.com
Project Manager | Ali Khan | Ali.Khan@esacinc.com
Project Support | Taima Gomez | Taima.Gomez@esacinc.com
Staff SME | Kathleen Connor | klc@securityrs.com
Staff SME | Amber Patel | ayp@securityrs.com
Staff SME | David Staggs | drs@securityrs.com

## Slide 12: Thank you for joining!