**Tiger Team Monthly Progress Report – Testing & Certification**

|  |  |
| --- | --- |
| **Date:**  9/17/19 | **Team Leads: L. Barrett and S. Vance** |
| **Owner:** L. Barrett (Tiger Team member assigned to complete the monthly report) | **ONC Support Staff: Stephen Konya; Diana Ciricean, Glen Janzen** |
| **Period of Progress**: 8/17/19 – 9/17/19 | **Participants’. G. Beatty, T. Bennett, M. Englehart, D. Day, D. Hannah, D. Kazazz, R. Moser, D. Strickland**  |
| **Mission** |
| To specify a common set of scenarios from which the rest of the tiger teams can drive their solution architectures |

|  |
| --- |
| **Key Accomplishments /Decisions** |
| 1. Participated in Bi-Wkly FHIR Tiger Team Lead Call (Call: 8/17/19 – 9/17/19) |
| 2. Alignment w/Architecture Tiger Team and ongoing participation with Patrick Murtha on our calls to address specific questions posed and discussion/clarification with Tiger Team participants. |
| 3.Attended and presented at the FAST Tiger Team Lead Solutioning Workgroup Team meeting 8/20.4. Assessed top 4 Use Cases, performing an environmental scan and requirements and reviewing solution diagrams and determining any enhancements needed.5. Commence framework development for Testing/Certification to develop model for team review. |
| **Deliverables** |
| **Task** | **Due Date** | **Estimated Completion** | **Milestone** | **Long Term Goal** |
| 1. Top 4 Use Case Review |   |   |  7/31/19 |  Review of all 4 Use Cases |
| 2. Development of environmental scan and requirements |   |   |  9/30/19 |   |
| 3. Review/Comment Solution Diagrams4. Preparation for 8/20 Tiger Team Lead Mtg |  |  | 8/20/19 |  |
| **Challenges/Issues** |
| **Task** | **Issue / Risk** | **Milestone Affected** | **Owner** | **Estimated Completion** |
| 1.  |   |   |   |   |
| 2.  |   |   |   |   |
| 3.  |   |   |   |   |
| **Immediate Next Steps** | **Owner** | **Due Date** |
| 1. Launch of Top 4 Use Case/Specifications/Requirements and commencement of environmental scan2. WG Team members assigned3. Environmental Scan4. Review/Comment on Solution Diagrams | LBB, SV   | 8/31/19 |
| 5. Commence development of Testing/Certification framework and planning |   |   |
| **Long Term Goals** | **Owner** |
| 1. Recommend model/platform for testing of FHIR API’s thru an easy to navigate and input engine/platform2. Mapping All Use Cases to Requirements/Specifications for testing |  Team |
| 3. Creating industry testing engine/platform with dashboard output |   |
| **Meeting Schedule** |
| Bi-Monthly Calls  |
|   |
|  |